Table of Contents

1. Create your personal Azure / Entra environment	2

1.1 Create account + tenant	2

1.2 Add cost guardrails (avoid surprise charges)	2

2. Configure Entra ID: MFA (Security Defaults) + App Roles	2

2.1 Enable MFA using Security Defaults	2

2.2 Create test users (Admin + User)	2

2.3 Create the App Registration (Web App / BFF)	3

2.3.1 Add a client secret	3

1.3.2 Add logout URL (optional but nice)	3

1.4 Define App Roles (RBAC)	4

1.5 Assign App Roles to users	4

3. Implement Spring Boot BFF - cookie session auth	4

3.1 — Architecture & Diagrams	4

3.1.1 BFF Authentication Flow Sequence Diagram	4

3.1.2 Component Diagram	5

3.1.3 Authorization Flow	6

3.2 Implementation Plan (Phases Checklist)	6

3.3 Test Users / Roles — Expected Behavior Matrix	7

3.4 Generate the full code skeleton	7

3.4.1 What was built	7

3.4.2 How to run	8

4. Troubleshooting	8

4.1 Logout doesn't sign out from Entra	8

4.2 Roles claim missing from the ID token	9

4.3 MFA is NOT triggering	11

# 1. Create your personal Azure / Entra environment

## 1.1 Create account + tenant

- Sign up for an Azure account using danielx.tbsm@gmail.com

- In Azure portal, confirm you have an Entra tenant (Microsoft Entra ID).

  - Azure Portal → search “Microsoft Entra ID” → open it.

  - You should see your Tenant ID and tenant name.

    - Name: Default Directory

    - Tenant ID: 74f0a64d-016e-4ec0-bf15-81608dd9dd42

    - Primary domain: danielxtbsmgmail.onmicrosoft.com

## 1.2 Add cost guardrails (avoid surprise charges)

- Azure Portal → search Cost Management + Billing

- Create a Budget:

  - Scope: your subscription (if present)

  - Amount: 1 CAD (or 1 USD) monthly

  - Alerts: 50%, 80%, 100% to your email

✅ For this POC, do not create billable services (AKS/App Service/SQL/Key Vault/etc.).
Should only configure Entra objects (apps/users/roles), and run locally.

# 2. Configure Entra ID: MFA (Security Defaults) + App Roles

## 2.1 Enable MFA using Security Defaults

- Azure Portal → Microsoft Entra ID

- In left menu: Overview → find Properties

- Look for Manage security defaults (or “Security defaults” setting)

- Turn Security defaults = Enabled

What will happen: your test users will be forced to set up MFA (Authenticator app, etc.) on first sign-in.

## 2.2 Create test users (Admin + User)

leap-poc-admin1 / Pswd@999123 (leap-poc-admin1@danielxtbsmgmail.onmicrosoft.com)

leap-poc-admin2

leap-poc-write1

leap-poc-read1

leap-poc-read2

Sign in with each once (in an incognito browser) to trigger MFA setup.

## 2.3 Create the App Registration (Web App / BFF)

This is for the Spring Boot BFF app

- Microsoft Entra ID → App registrations → New registration

- Name: poc-bff

- Supported account types: choose Accounts in this organizational directory only (Default Directory only - Single tenant)

- Redirect URI:

- Platform: Web

- URI: http://localhost:18080/login/oauth2/code/entra

Click Register.

### 2.3.1 Add a client secret

- App registrations → poc-bff → Manage  Certificates & secrets

- New client secret

- Copy the secret value immediately (you won’t see it again)

- Client secret: nhS8Q~Y-2RYuBpmkUn~gs.jCKHzdqoECXBNVgaPq

- Secret ID: bda08269-02de-4e1d-b068-f8c5ccbf0193

### 1.3.2 Add logout URL (optional but nice)

- App registrations → poc-bff → Authentication  Settings

- Add Front-channel logout URL:

- http://localhost:18080/logout   ?? The logout URL must start with "HTTPS"

Workaround:

## 1.4 Define App Roles (RBAC)

- App registrations → poc-bff → App roles

- Create role APP_ADMIN

- Display name: App Admin

- Allowed member types: Users/Groups

- Value: APP_ADMIN

- Enabled: yes

- Create role APP_WRITE

- Create role APP_READ

## 1.5 Assign App Roles to users

- Microsoft Entra ID → Enterprise applications

- Find poc-bff (this is the service principal created from your app registration)

- Open it → Users and groups → Add user/group

- Add:

  - leap-poc-admin1, leap-poc-admin2 → role APP_ADMIN

  - leap-poc-write1→ role APP_WRITE

  - leap-poc-read1, leap-poc-read2 → role APP_READ

✅ Now Entra will include a roles claim in tokens for these users.

# 3. Implement Spring Boot BFF - cookie session auth

Copilot prompt:

## 3.1 — Architecture & Diagrams

### 3.1.1 BFF Authentication Flow Sequence Diagram

### 3.1.2 Component Diagram

### 3.1.3 Authorization Flow

## 3.2 Implementation Plan (Phases Checklist)

| Phase | Task | Details |
| --- | --- | --- |
| 1 | Maven multi-module skeleton | Parent POM + 4 child modules, dependency management |
| 2 | Shared module | DTOs, RoleConstants |
| 3 | Security config + app entry | SecurityConfig with oauth2Login, CSRF cookie, authority mapper, application.yml |
| 4 | /api/me endpoint | Returns authenticated user info + mapped roles |
| 5 | Angular scaffold + proxy | ng new, proxy.conf.json → localhost:18080, Bootstrap CSS |
| 6 | Header + Welcome page | Login/logout button, welcome hero section |
| 7 | Auth service + role guard | GET /api/me, cache result, route guards |
| 8 | Role-based menus | Sidebar/nav menus gated by role |
| 9 | Budget report module (BE) | In-memory repo, service, controller (GET + PUT) |
| 10 | Budget report page (FE) | Table, computed column, inline edit for APP_WRITE |
| 11 | User management stub | Placeholder page for APP_ADMIN |
| 12 | Test matrix + README | Expected behavior per role |

## 3.3 Test Users / Roles — Expected Behavior Matrix

| User | Roles | Sees "User Mgmt" | Sees "Budget Report" | Can Edit Budget |
| --- | --- | --- | --- | --- |
| admin@yourtenant | APP_ADMIN | Yes | No | No |
| admin-rw@yourtenant | APP_ADMIN, APP_WRITE | Yes | Yes | Yes |
| reader@yourtenant | APP_READ | No | Yes | No |
| writer@yourtenant | APP_WRITE | No | Yes | Yes |
| reader-writer@yourtenant | APP_READ, APP_WRITE | No | Yes | Yes |
| (not logged in) | — | No | No | No |

## 3.4 Generate the full code skeleton

Backend modules

- leap-app

- leap-user-management

- leap-budget-report

- leap-shared

Frontend

- leap-frontedn

### 3.4.1 What was built

Backend (Spring Boot 3.4 multi-module)

| Module | Purpose |
| --- | --- |
| leap-shared | UserInfoDto, BudgetRowDto, RoleConstants |
| leap-user-management | GET /api/me — returns user info + mapped roles (or anon) |
| leap-budget-report | GET /api/budget (APP_READ/WRITE), PUT /api/budget/{id} (APP_WRITE), in-memory repo with 6 seed rows |
| leap-app | SecurityConfig — oauth2Login, CSRF cookie, Entra roles→ROLE_APP_* mapper, session-based auth. application.yml reads ENTRA_* env vars |

Frontend (Angular 19)

| Component/Service | Purpose |
| --- | --- |
| AuthService | Calls /api/me on init, caches user, exposes hasRole(), login(), logout() |
| csrfInterceptor | Reads XSRF-TOKEN cookie, attaches X-XSRF-TOKEN header on mutations |
| roleGuard | Route guard factory: roleGuard('APP_READ', 'APP_WRITE') |
| HeaderComponent | Navbar with role-gated menus + login/logout button |
| WelcomeComponent | Landing page with hero + sign-in CTA / post-login role summary |
| UserManagementComponent | APP_ADMIN-only stub page |
| BudgetReportComponent | Full table with inline edit (pencil icon), color-coded performance badges, save/cancel |
| proxy.conf.json | Proxies /api, /oauth2, /login, /logout → port 18080 |

### 3.4.2 How to run

- Set env vars: ENTRA_TENANT_ID, ENTRA_CLIENT_ID, ENTRA_CLIENT_SECRET

- Backend: mvn spring-boot:run -pl leap-app (port 18080)

- Frontend: cd leap-frontend && npm start (port 4200)

- Open http://localhost:4200 and click Sign in with Microsoft

# 4. Troubleshooting

## 4.1 Logout doesn't sign out from Entra

Issue:

Logout doesn't actually log out from Entra ID - After clicking logout, clicking login again immediately shows the user as logged in without going through Entra authentication.

Root Cause:

This is because we only invalidate the local Spring session but don't do a federated logout from Microsoft Entra ID. We need to redirect to Microsoft's logout endpoint.

Solution:

Update SecurityConfig.java to use Spring Security's OidcClientInitiatedLogoutSuccessHandler which:

- Destroys the local Spring session

- Redirects the browser to Entra's end_session_endpoint (https://login.microsoftonline.com/{tenant}/oauth2/v2.0/logout)

- Entra terminates the SSO session

- Entra redirects back to http://localhost:4200/

(Below is already done at the beginning) :

Entra-side action required: Add http://localhost:4200/ as a Front-channel logout URL or Redirect URI in your App Registration:

- Azure Portal → App Registrations → "poc-bff" → Authentication

- Under Front-channel logout URL, add: http://localhost:4200/

## 4.2 Roles claim missing from the ID token

Issue:

The principal.getAuthorities() only has OIDC_USER, SCOPE_email, SCOPE_openid, SCOPE_profile. No roles are being mapped.

Root Cause:

The old GrantedAuthoritiesMapper read roles from oidcUserAuthority.getIdToken().getClaims(). But Spring Security's OidcIdToken doesn't always expose non-standard claims (like Entra's roles) through that path. We have confirmed principal.getAttribute("roles") works — that reads from OidcUser.getAttributes(), which is the merged attribute map.

Solution:

Replaced the GrantedAuthoritiesMapper bean with a custom OidcUserService wired into .oauth2Login().userInfoEndpoint().oidcUserService(...). This:

- Delegates to the default OidcUserService to get the OidcUser

- Reads oidcUser.getAttribute("roles") — exactly where you confirmed the roles exist

- Maps each Entra role to ROLE_APP_ADMIN, ROLE_APP_READ, ROLE_APP_WRITE authorities

- Returns a new DefaultOidcUser with the combined authorities

Old Code:

Fix:

## 4.3 MFA is NOT triggering

Issue:

Root Cause:

Security Defaults is risk-based, not per-sign-in. It enforces MFA registration for all users but only prompts for MFA when Microsoft's risk engine deems it necessary (new device, new location, risky sign-in).

Azure Portal always triggers MFA because it has built-in Microsoft first-party policies — your custom app doesn't inherit that behavior. Even prompt=login only forces re-authentication; it doesn't tell Entra that MFA is required.

Solutions:

Option A: Code-level — request MFA via OIDC claims parameter (best effort)

Added the OIDC claims request parameter to the /authorize URL:

This tells Entra: "The amr (authentication method reference) claim with value mfa is essential for this ID token." When Entra sees an essential claim it can't satisfy with the current authentication level, it steps up to MFA.

The /authorize URL now includes both:

- prompt=login — forces fresh sign-in (no SSO reuse)

- claims={"id_token":{"amr":{"essential":true,"values":["mfa"]}}} — demands MFA step-up

Option B: Entra-side — Conditional Access policy (guaranteed, requires Entra P1)

Disable Security Defaults → create a Conditional Access policy targeting the poc-bff app that requires MFA on every sign-in. This is the production-grade solution.

I don’t have an Azure AD P1 or P2 license, so choose Option B for POC.

# 5. POC – Report Entry Comments

## 5.1 Phase 0  - Database Setup

### 5.1.1 Install SQL Server Developer Edition

- Download SQL Server Developer Edition installer

- Run installer as Administrator

- Choose installation type: custom

- Choose instance

  - Named instance: SQLDEV2026

- Features:

  - Database Engine Services

- Authentication mode:

  - Mixed Mode (SQL Server authentication and Windows authentication)

  - Set strong password for sa

### 5.1.2 Connect from DBeaver

Create new DB connection:

Error for Test Connection:

Root Cause:

When install a named instance like SQLDEV2026, SQL Server often does not automatically listen on 1433, which is commonly configured for dynamic ports.

Solution:

Open SQL Server Configuration Manager

1. Make sure service is running

2. Check whether you installed a default or named instance

If it is a named instance, it may not be on 1433 by default. Microsoft explicitly notes named instances usually use dynamic ports unless you configure a fixed port.

3. Enable TCP/IP

In SQL Server Configuration Manager:

- Expand SQL Server Network Configuration

- Click Protocols for <your instance>

- Make sure TCP/IP is Enabled

4. Check which port SQL Server is actually using

In SQL Server Configuration Manager:

- Open Protocols for <your instance>

- Double-click TCP/IP

- Go to IP Addresses

- Scroll to IPAll

Check these fields:

- TCP Dynamic Ports

- TCP Port

Microsoft’s port guidance says:

- for named instances, dynamic ports are common unless you change them

- clear TCP Dynamic Ports

- set TCP Port to 1433

5. Restart the SQL Server service to take effect

### 5.1.3 Create Database

CREATE DATABASE LeapPoc on local MSSQL Developer Edition

### 5.1.4 Create Tables

See docs/sql/V1__schema.sql

### 5.1.5 Insert Initial Data

See docs/sql/V2__seed_data.sql

## 5.2 Phase 1 — Spring Data JPA + Budget Migration

See implementation-state.md

Troubleshooting Notes:

- Add Env variables MSSQL_USERNAME and MSSQL_PASSWORD for run configuration

- Add EntityScan and EnableJpaRepositoryies in leap-app LeapPocApplication to scan JPA entities and repositories in other modules/packages

- Change Instant to LocalDateTime for datetime fields such as createdAt

### 5.3 Phase 2 — Comment Module & Entities